Kent Institute

Capstone Project CPRO306 - IT

Assessment 2: Interim SRS Report

Project 27: JBook- Social Network System for Job Placement

Version: Final Version 	Date: 25/11/2025

Team Member

Member 1: K231287 Bipin Garu

Member 2: K230785 Dipson Shahi Thakuri

Member 3: K231862 Sudip Poudel

Member 4: K231284 Yash Kumar

Words: 1176

Index

- Purpose, Scope and Objectives (IEEE Std 1058-1998 Guidance)
 1.1 Purpose
 1.2 Scope
 1.3 Objectives

- Work Breakdown Structure (WBS) with Milestones (IEEE Std 1058-1998 Guidance)
 2.1 Phase 1: Planning & Requirements
 2.2 Phase 2: Core Development
 2.3 Phase 3: Advanced Features
 2.4 Phase 4: Testing & Deployment
 2.5 Phase 5: Documentation & Training
 2.6 Milestones Summary

- Team Members and Responsibilities
 3.1 Team Member 1 – Backend Lead (Authentication & User Management)
 3.2 Team Member 2 – Backend Lead (Job Management & Applications)
 3.3 Team Member 3 – Full Stack (Social Features & Communication)
 3.4 Team Member 4 – Full Stack (Admin, Analytics & Frontend)

- Key Deliverables (IEEE Std 1058-1998 Guidance)
 4.1 Technical Deliverables
 4.2 Documentation Deliverables
 4.3 Quality Assurance Deliverables
 4.4 Deployment Deliverables
 4.5 Recommended Technology Stack
 4.6 Critical Success Factors

1.	Purpose, Scope and Objectives IEEE Std 1058-1998 Guidance

Purpose

To develop a reliable online platform that help facilitating placement of jobs in more productive manner. It operates in a unique algorithm by connecting job hunters with employers through social networking abilities. It not only streamlines the processes involved around applications but also develops a modern sense of job seeking.

Scope

The system encompasses:

•	Multi-role user management (Job Seekers, Employers, Admins)

•	Complete job lifecycle management (posting, searching, applying, tracking)

•	Social networking features enabling professional connections

•	Real-time communication systems

•	Administrative oversight and content moderation

•	Analytics and reporting for all stakeholders

•	Resume building and profile enhancement tools

•	Payment processing for premium features

Objectives

1.	Primary Objective: Creating a secure, user-friendly platform that reduces time-to-hire for employers and improves job discovery for seekers

2.	Business Satisfaction Criteria:

o	System uptime of 99.5% minimum

o	Page load times under 2 seconds

o	Support for 10,000+ concurrent users

o	User satisfaction rating of 4/5 or higher

3.	Products to be Delivered:

o	Fully functional web application with responsive design

o	Admin dashboard with analytics

o	Mobile-responsive interface

o	Documentation (user manuals, technical documentation, API documentation)

o	Training materials for administrators

4.	Integration: The system will operate as a standalone platform with potential integration points for:

o	Email services (SMTP)

o	Payment gateways

o	Third-party authentication (optional OAuth)

2.	WBS (Work Breakdown Structure) including Milestones IEEE Std 1058-1998 Guidance

Phase 1: Planning & Requirements (Weeks 1-2)

•	Requirements gathering and finalization

•	Hardware/software specification

•	Database design and architecture planning

•	UI/UX wireframing and design mock-ups

•	Milestone 1: Documented requirements and approval of design.

Phase 2: Core Development (Weeks 3-8)

Sprint 1: Authentication and User Management.

•	User registration system

•	Email/phone verification

•	Login/logout functionality

•	Password reset mechanism

•	User profile management

•	Milestone 2: Authentication system complete

Sprint 2: Job Management and Search (Weeks 5-6)

•	Job posting functionality

•	Job search and filtering

•	Job application system

•	Application tracking

•	Milestone 3: Core job functionality complete

Sprint 3: Social Features and Communication (Weeks 7-8)

•	News feed implementation

•	Connection system

•	Groups/communities

•	Messaging system (real-time chat)

•	Notifications system

•	Milestone 4: Social networking features complete

Phase 3: Advanced Features (Weeks 9-11)

•	Resume builder/parser

•	Recommendation engine

•	Admin dashboard

•	Employer dashboard

•	Analytics and reporting

•	Payment/subscription system

•	Milestone 5: All advanced features implemented

Phase 4: Testing and Deployment (Weeks 12-14)

•	Unit testing

•	Integration testing

•	Security testing

•	Performance optimization

•	User acceptance testing (UAT)

•	Deployment to production

•	Milestone 6: System deployed and live

Phase 5: Documentation and Training (Week 15)

•	Technical documentation

•	User manuals

•	Admin training

•	Final Milestone: Project complete with full documentation

3.	Team Members (4-Person Team)

Team Member 1: Backend Lead - Authentication & User Management

Responsibilities:

•	User registration and authentication system

•	Email/phone verification

•	Password reset/change functionality

•	User profile management (Job Seekers & Employers)

•	Privacy settings implementation

•	Session management and security

•	Role-based access control (RBAC)

Deliverables:

•	User registration module

•	Login/logout system

•	Profile management interface

•	Password recovery system

•	User database schema

•	API endpoints for user operations

Team Member 2: Backend Lead - Job Management & Applications

Responsibilities:

•	Job posting CRUD operations

•	Job search engine with advanced filtering

•	Job application system

•	Application tracking mechanism

•	Admin job moderation system

•	Job archiving and expiry automation

•	Resume parser integration

•	Resume builder functionality

Deliverables:

•	Job posting module

•	Search and filter system

•	Application management system

•	Resume builder tool

•	Job database schema

•	API endpoints for job operations

Team Member 3: Full-Stack - Social Features & Communication

Responsibilities:

•	News feed system (posts, likes, comments, shares)

•	Connection/follow system

•	Groups and communities

•	Real-time messaging system

•	Notification system (email & in-app)

•	Recommendation engine

•	Content reporting system

Deliverables:

•	Social networking module

•	Chat/messaging system

•	Notification engine

•	News feed interface

•	Recommendation algorithm

•	WebSocket/AJAX for real-time features

Team Member 4: Full-Stack - Admin Panel, Analytics & Frontend

Responsibilities:

•	Admin dashboard with full management capabilities

•	Employer dashboard

•	Analytics and reporting system

•	Payment/subscription integration

•	CMS for static pages

•	Overall UI/UX implementation and consistency

•	Responsive design across all modules

•	Frontend integration of all backend APIs

•	Help and support system

Deliverables:

•	Admin dashboard

•	Employer dashboard

•	Analytics module

•	Payment integration

•	Responsive UI templates

•	Static pages (About, Terms, Help)

•	FAQ and support system

4.	Key Deliverables IEEE Std 1058-1998 Guidance

Technical Deliverables:

1.	Application Components:

o	User Registration & Authentication Module

o	Profile Management System

o	Job Posting & Management Module

o	Job Search & Filtering Engine

o	Application Management System

o	Social Networking Features (Feed, Connections, Groups)

o	Messaging System (Real-time Chat)

o	Notification System

o	Admin Dashboard

o	Employer Dashboard

o	Resume Builder/Parser

o	Recommendation Engine

o	Analytics & Reporting Module

o	Payment/Subscription System

o	CMS for Static Content

2.	Database:

o	Complete MySQL/PostgreSQL database with all tables, relationships, and indexes

o	Database backup and recovery procedures

3.	Security Components:

o	HTTPS implementation

o	Password encryption (bcrypt)

o	Input validation and sanitization

o	SQL injection and XSS prevention

o	CSRF token protection

o	Role-based access control

4.	API Documentation:

o	RESTful API endpoints documentation

o	Request/response formats

o	Authentication mechanisms

o	Error handling specifications

Documentation Deliverables:

5.	Technical Documentation:

o	System architecture document

o	Database schema and ER diagrams

o	API documentation

o	Code documentation (inline comments, PHPDoc)

o	Deployment guide

o	Server configuration guide

6.	User Documentation:

o	User manual for Job Seekers

o	User manual for Employers

o	Administrator guide

o	FAQ section

o	Video tutorials (optional)

7.	Project Management Documents:

o	Project plan with Gantt chart

o	Risk assessment and mitigation plan

o	Test plans and test cases

o	UAT documentation

o	Change management log

Quality Assurance Deliverables:

8.	Testing Artifacts:

o	Unit test cases and results

o	Integration test reports

o	Security audit report

o	Performance test results

o	Browser compatibility report

o	Mobile responsiveness test results

Deployment Deliverables:

9.	Production System:

o	Deployed application on production server

o	Configured web server (Apache/Nginx)

o	SSL certificate installation

o	Backup and monitoring systems

o	Email server configuration

o	Payment gateway integration

10.	Training Materials:

o	Admin training presentations

o	User onboarding materials

o	Video demonstrations

Recommended Technology Stack

Development:

•	Backend: PHP 8.x with Laravel/CodeIgniter framework

•	Database: MySQL 8.0 or PostgreSQL

•	Frontend: HTML5, CSS3, JavaScript, Bootstrap 5

•	Real-time: WebSocket (Socket.io) or AJAX for messaging

•	Libraries: jQuery, Chart.js (analytics), Select2 (dropdowns)

Tools:

•	Version Control: Git with GitHub/GitLab

•	Project Management: MS Project, Jira, or Trello

•	Communication: Slack or Microsoft Teams

•	Testing: PHPUnit, Selenium

•	API Testing: Postman

Infrastructure:

•	Web Server: Apache 2.4 or Nginx is what we are thinking of using.

•	Server OS: Ubuntu 20.04/22.04 LTS or CentOS due to simplicity on users ‘side.

•	Hosting: Cloud hosting (AWS, DigitalOcean, or VPS) due to the useability across global platforms.

•	Email: SMTP service (SendGrid, Mailgun)

•	Payment: Stripe or PayPal API

•	Storage: Local or S3 for file uploads

Critical Success Factors

- Security: A robust authentication is targeted along with encryption and input validation.

- Performance: Queries revolving around database must be optimized and caching, implemented.

- User Experience: Simple and understandable interface with linear learning curve.

- Scalability: Architecture designed such that the future growth and adaptability with newer machines and topologies are not compromised.

- Testing: Testing must include different techniques and broader range of testers.

- Communication: Communication will be based on Regular team meetings and reflect on developments.